IITBHF Boston Chapter — Web Presence Plan

Prepared for the Executive Committee  •  Shrikant Kshirsagar, President  •  June 27, 2026

This document proposes a lightweight, low-cost web presence for the IITBHF Boston Chapter — comprising a chapter website, Facebook, Instagram & LinkedIn pages — designed primarily to drive awareness at Boston-area community events (e.g., Colors of India, Aug 15, 2026, at NARA Park Amphitheater) via printed flyers with QR codes. The plan is deliberately scoped to the smallest useful version (~$12/year all-in) with clear paths to expand later. Where alternatives exist, I have laid out the trade-offs so the EC can pick the lane that fits.

# 1. Background & rationale

What already exists. Our chapter has an official page on the parent IITBHF platform at iitbombay.org/chapter/boston-chapter, with EC listings, past-event recaps, and the group email Boston_CEC-group@iitbombay.org. This is, and should remain, the authoritative directory entry for the chapter within the global IIT Bombay alumni network.

Why a separate chapter web presence, then? The parent page is purpose-built for existing alumni navigating the global IITBHF/IITBAA ecosystem. It is not optimized for the use case at hand — converting a curious community member at a Boston event into an aware, engaged, and (eventually) participating IITB alumnus. Specifically:

- Discoverability for non-alumni. A long URL like iitbombay.org/chapter/boston-chapter presented at a community event signals "this isn't for me." A short, chapter-branded URL signals "local community — come learn more."

- Marketing-grade landing. The parent page is a directory entry, not a conversion surface. We need a page that introduces the chapter to newcomers, surfaces upcoming events prominently, and offers a clear next step (e.g., sign up for a mailing list, follow on social, RSVP to an event).

- Speed & autonomy. Updates to the parent platform route through the national webmaster. A chapter site lets the EC publish event announcements, photo recaps, and speaker series details on its own cadence — viz., minutes rather than days.

- Local SEO. Searches like "IIT Bombay alumni Boston" or "IITB Boston event" should land on a Boston-specific page. The parent page is unlikely to rank well for geo-specific queries.

- Brand presence with partners & co-hosts. When coordinating with IIT AGNE, ISW, IAGB, or potential speakers/sponsors, a self-contained chapter URL signals organizational maturity & gives partners something to link to.

Positioning. The chapter site is a local front door — not a replacement for iitbombay.org. Membership actions, donations, and the global alumni directory remain at the parent site, to which we will link prominently. This positioning should pre-empt any concern about duplication or fragmentation.

# 2. Goals & audience

Primary audience: prospective & lapsed IITB alumni in Greater Boston who don't currently know the chapter exists or aren't engaged.

Secondary audience: the broader Indian-origin community at Boston-area events (e.g., Colors of India, Diwali Mela, India Day) — for general awareness and goodwill.

Tertiary audience: prospective speakers, co-hosts, sponsors, and journalists who may have reason to engage with the chapter.

Out of scope at launch: membership management, donation processing, member directory — these stay at iitbombay.org. Trying to replicate them is expensive, redundant, and would fragment our member data.

Success criteria (12 months out):

- ≥ 50% of community-event attendees who scan a flyer QR code visit the site (measurable via short-link / analytics)

- ≥ 30 new mailing-list signups in the first year from non-iitbombay.org sources

- Site requires < 1 hour/month of EC maintenance time on average

- Year-1 total cost < $50

# 3. Website

## 3.1 Information architecture (launch scope)

A 5–6-page static site, no logins, no databases. Pages:

- Home — hero, mission in one sentence, upcoming event(s), links to social & to parent IITBHF site

- About — chapter history, relationship to IITBHF national & IITBAA, geographic scope, partnership note re: IIT AGNE

- Executive Committee — five EC members with photos, batch & branch, one-line bio, LinkedIn link

- Events — upcoming (top) and past-events archive (chronological, with brief recaps & photos)

- Get Involved — how to join the mailing list, volunteer opportunities, link to iitbombay.org for formal IITBHF membership/donations

- Contact — Boston_CEC-group@iitbombay.org & social handles

## 3.2 Domain

Recommendation: Register iitbhfboston.org via Cloudflare Registrar (at-cost pricing, no markup, no upsell). Expected cost: ~$10–12/year. The .org TLD is consistent with the non-profit identity of IITBHF.

Alternatives (in case iitbhfboston.org is taken or undesired): iitbhf-boston.org, iitbboston.org, iitbombayboston.org.

Courtesy step before registration: notify webmaster@iitbombay.org of our intent. This is not a permissions ask — chapters are autonomous — but it is appropriate notice and may surface useful coordination (e.g., a brand-asset kit if one exists).

## 3.3 Deployment & hosting options

| Option | Year-1 cost | Editor experience | Trade-offs |
| --- | --- | --- | --- |
| Hugo + Cloudflare Pages (recommended) | ~$12 (domain only) | Raw markdown/ Decap CMS web UI | Lowest cost; fastest performance; full version history via Git; small learning curve for EC members willing to use the CMS |
| Carrd Pro | ~$31 ($12 domain + $19 Carrd) | Drag-and-drop WYSIWYG in browser | Truly minimal — best for a single-page site only; cramped for an Events archive |
| Squarespace Personal | ~$210 ($12 domain + ~$200 plan) | Full WYSIWYG; templates; very forgiving | Most accessible to non-technical EC members; recurring cost is meaningful relative to scope |
| Google Sites | ~$12 (domain only) | Collaborative editing like Google Docs | Free & easy, integrates with @iitbombay.org accounts; design is dated and may undermine professional impression at events |
| Wix Free / Wix Premium | $0 / ~$210 | WYSIWYG | Free tier carries Wix branding & ads — not appropriate for the chapter; paid tier comparable to Squarespace with weaker design polish |

Comparison of realistic options, ordered by total cost of ownership over a 2-year horizon:3.4 Recommended stack

Hugo + Cloudflare Pages, with optional Decap CMS for EC editors. Specifically:

- Domain: iitbhfboston.org — registered via Cloudflare Registrar.

- Static site generator: Hugo (Go-based, fast, mature, single binary, content in Markdown).

- Theme: a clean, accessible theme such as Hugo Bear Blog or PaperMod — both minimal, mobile-friendly, and easily customized to chapter branding.

- Hosting: Cloudflare Pages — free tier is more than sufficient (unlimited bandwidth, 500 builds/month, global CDN, automatic HTTPS).

- Source control: GitHub repository under an iitbhf-boston organization (free for public repos; private also free at this scale). Each push to main auto-deploys.

- Editor layer (optional): Decap CMS (open-source, runs in-browser, free) — gives EC members a friendly WYSIWYG-ish interface for creating event posts without touching Git directly.

- Email forwarding: Cloudflare Email Routing (free) — set up hello@iitbhfboston.org → forwards to Boston_CEC-group@iitbombay.org, keeping the parent group email as system of record.

- Analytics: Cloudflare Web Analytics (free, privacy-respecting, no cookie banner needed) or Plausible self-hosted.

Why this stack: near-zero recurring cost, no vendor lock-in (all content lives as Markdown in Git, portable to any other host in an afternoon), best-in-class performance, and a CMS layer for EC members who'd rather not learn Git. The trade-off is a one-time setup investment from me — estimated 8–12 hours of work — which is manageable.

## 3.5 Content workflow

Two modes, depending on EC member preference:

- Direct mode (Shrikant & technically-comfortable EC members): edit Markdown files directly, push to GitHub, site rebuilds automatically.

- CMS mode (other EC members): log into the Decap CMS web UI with a GitHub or email login, fill in event title / date / description / photos in a form, hit publish. Decap commits to GitHub on the user's behalf; site rebuilds automatically.

In either mode, every change is version-controlled, attributed, & reversible — i.e., we cannot lose content to a wrong click. A short written runbook (~2 pages) will be produced post-launch for EC handoff to future committees.

## 3.6 Launch content checklist

To ship a credible v1 by Aug 8 (one week before Colors of India), we need from the EC:

- Approval of domain choice (10 minutes)

- One-paragraph mission statement for the chapter (collaborative draft, ~30 minutes)

- Headshot + 2-sentence bio + batch/branch + LinkedIn URL for each of the five EC members (~15 minutes per member)

- 3–5 photos from recent events we can use (Diwali 2025, Spring Lunch May 2026, GenAI Panel Sep 2025) — with confirmation we have rights to publish them

- Confirmation of the next 2 upcoming events (titles, dates, venues, brief blurbs) — current calendar permitting

# 4. Social media

## 4.1 Account setup

Claim all three handles with a consistent username — ideally @iitbhfboston — before they get squatted. All accounts are free to create.

- LinkedIn Page: Company Page (not Group). Easier for posting updates, lower friction for followers, supports event listings. Set up under the Educational Institution / Non-profit category.

- Facebook Page: Organization page. Configure as a non-profit so we get access to FB's nonprofit features (event RSVPs, donation buttons if we ever route through national).

- Instagram: Business account — required for cross-posting from the FB Page via Meta Business Suite & for access to Insights.

Ownership: create all accounts under a shared chapter Google account (e.g., iitbhfboston@gmail.com) rather than any individual EC member's personal account. Two EC members should hold credentials in a shared password manager (1Password or Bitwarden — both have free non-profit options) to prevent lockout on EC turnover.

## 4.2 Cross-posting & cadence

Tooling: Meta Business Suite (free) handles Facebook + Instagram from one inbox & scheduler. LinkedIn does not integrate with Meta; for LinkedIn, either post manually (recommended given low cadence) or use Buffer's free tier (3 accounts, 10 scheduled posts) once we cross a threshold of effort.

Realistic cadence at launch: 1–2 posts per month, anchored to chapter events (announcement → event-week reminder → post-event photo recap). Trying to maintain a higher cadence will burn out volunteers without driving meaningful engagement at our scale. Quality and consistency over volume.

Content templates (to be developed post-launch as part of the runbook): event announcement, event reminder, post-event recap, EC member spotlight, alumni feature. Templates reduce per-post overhead to ~15 minutes.

# 5. QR codes & flyer strategy

Generation: QR codes are free to generate. We can produce them in-house using the qrencode CLI tool — no third-party service needed, no expiration risk, no tracking pixels embedded by the generator.

Tracking: To measure flyer ROI (i.e., how many scans convert to site visits & mailing-list signups), the QR codes will point to a Cloudflare Pages "/from/{event}" path with simple analytics on each. Example: iitbhfboston.org/from/colors-of-india 302-redirects to the homepage but logs the source. No third-party URL shortener, no recurring cost, & full ownership of the redirect map.

Flyer design: Canva (free tier is sufficient) for a half-page or quarter-page flyer with the chapter logo, a one-sentence value prop, the QR code, & social handles. Printing options at colors-of-india scale: ~$0.10–0.15 per flyer at FedEx Office or VistaPrint for short runs of 100–200; bring 200 flyers to an event of ~500 expected attendees, distributing actively at our table.

# 6. Budget

| Item | Year-1 | Recurring | Notes |
| --- | --- | --- | --- |
| Domain (iitbhfboston.org) | $12 | $12/yr | Cloudflare Registrar, at-cost |
| Hosting (Cloudflare Pages) | $0 | $0 | Free tier well above our needs |
| SSL certificate | $0 | $0 | Automatic via Cloudflare |
| Email forwarding | $0 | $0 | Cloudflare Email Routing |
| Static site generator (Hugo) | $0 | $0 | Open-source |
| CMS (Decap CMS) | $0 | $0 | Open-source, self-hosted in repo |
| Analytics | $0 | $0 | Cloudflare Web Analytics |
| Social media accounts | $0 | $0 | FB / IG / LinkedIn all free |
| Meta Business Suite | $0 | $0 | Free |
| QR code generation | $0 | $0 | qrencode CLI |
| Canva (flyer design) | $0 | $0 | Free tier sufficient |
| Flyer printing (per event) | ~$20–30 | ~$20–30/event | Variable — assume 200 flyers per event |
| Total fixed | ~$12 | ~$12/yr |  |
| Total w/ one event of flyers | ~$32–42 | — |  |

Optional add-ons (not recommended at launch, listed for completeness):

- Premium email hosting (Google Workspace at $7/user/mo) — unnecessary while we route through Boston_CEC-group@iitbombay.org

- Buffer Pro for social scheduling ($6/mo) — only justified if cadence increases beyond ~5 posts/month

- Custom logo design (~$200 one-time via 99designs or Fiverr) — only if IITBHF national doesn't have a chapter-customizable brand kit; check with webmaster@iitbombay.org first

# 7. Timeline

Targeting v1 launch by Aug 8, 2026 (one week before Colors of India on Aug 15). Assumes EC approval of this plan in early July.

| Week of | Milestone | Owner |
| --- | --- | --- |
| Jun 30 | EC reviews & approves plan; domain choice confirmed | EC + Shrikant |
| Jul 7 | Domain registered; Cloudflare account set up; GitHub repo initialized; Hugo skeleton deployed at iitbhfboston.org; social handles claimed | Shrikant |
| Jul 14 | EC bios, photos & mission statement collected; theme customized; first content draft (Home, About, EC pages) | Shrikant + EC |
| Jul 21 | Events archive populated (recent 3–5 events); Decap CMS configured; internal review by EC | Shrikant |
| Jul 28 | Revisions from EC review; social media accounts populated with initial posts; flyer design drafted | Shrikant |
| Aug 4 | Soft launch; flyers printed; first social posts go live ("meet us at Colors of India") | Shrikant + EC |
| Aug 15 | Colors of India — distribute flyers, scan tracking begins | EC |
| Sep 2026 | Retrospective: scan-to-visit conversion, signup rate, content workflow learnings; iterate | Shrikant + EC |

# 8. Risks & open questions

- Bus factor on the technical owner. If I rotate off the EC or am otherwise unavailable, the site needs to be transferable. Mitigation: full documentation as a runbook in the repo, credentials in a shared password manager, repository owned by an iitbhf-boston GitHub org (not my personal account), and at least one other EC member with deploy access from day one.

- EC turnover every two years. Same mitigation as above; additionally, the deliberate choice of Markdown-in-Git means the next committee can move to any other platform if they prefer — no lock-in.

- Brand confusion with IITBHF national. Mitigation: prominent link to iitbombay.org on every page; clear language on the About page that we are the local chapter of IITBHF, not a separate organization; courtesy notice to webmaster@iitbombay.org before launch.

- Brand confusion with IIT AGNE. We co-host frequently with IIT AGNE (a pan-IIT New England group). Mitigation: explicitly acknowledge the partnership on the About page; consider a joint section on the Events page where co-hosted events are flagged.

- Photo & content rights. Event photos may include attendees who did not consent to web publication. Mitigation: use only photos where attendees are non-identifiable or where we have explicit consent; default to wide-angle crowd shots; add a standard photo-release line to future event RSVPs.

- Time cost during a busy startup phase for the technical lead. Setup is ~8–12 hours one-time; ongoing maintenance is intended to be < 1 hour/month. If the time cost overruns, we can downshift to Carrd or Google Sites without losing the domain or social presence.

Open questions for the EC:

- Does IITBHF national have a chapter brand-kit (logo, color palette, typography) we should adopt? — to be checked with webmaster@iitbombay.org

- Do we want a chapter mailing list (e.g., MailerLite free tier: 1,000 subscribers free) at launch, or defer until v2?

- Are there co-host events where IIT AGNE & the Boston chapter would jointly link to one another's web presence? — affects cross-linking strategy

# 9. Asks of the Executive Committee

- Approve, modify, or reject this plan by July 12

- Approve the recommended domain (iitbhfboston.org) or propose alternatives

- Authorize ~$12 for Year-1 domain registration (and ~$25–35 for first event's flyer printing)

- Designate 1–2 EC members willing to learn the CMS for routine event posts

- Commit to providing the launch-content inputs (bios, photos, mission statement) by Jul 14

- Authorize the courtesy notice to webmaster@iitbombay.org

Regards,

Shrikant Kshirsagar

President, IITBHF Boston Chapter (2026–2028)